New Church Project Status – September 23

The construction continues to move quickly. Most of the outside work is complete (walls, roof, etc.) and a large portion of the inside work is also complete. The HVAC duct work and support structures are in place, window frames have been installed and the clear storm windows have been installed in the cupola. The sheet rocking on the walls and ceiling is also mostly complete. The shape of the wall is curved (“S” curve) to better allow for the dispersion of sound. Our new opening date will be in November, but the final date has not been determined yet. Minor changes, even a week one way or the other, can impact our occupancy.

The final cement floor will be poured in early October, with polishing beginning shortly after. The floor of the new Worship Space will be a polished grey. The floor of the Gathering Area under the peaked roof (our current Worship Space) will also be polished. A sample of the new Worship Space floor is outside the east side of the current Worship Space. A sample of the Gathering Area floor is to the right of the altar. Feel free to go see both.

As mentioned last month, we expect most of the stained glass windows to be ready to install by November and hopefully will be installed when we open the new Worship Space.

Our digital organ and speakers were removed for cleaning and repair on September 7. For the next few months we will be using our digital piano to accompany our choirs and cantors. The digital organ and speakers will be installed and used again in the new Worship Space.

**Please bear with us over the next 2 months as we prepare our new Worship Space.** If you have any questions regarding construction or the new Worship Space please contact one of us.

We ask that during the construction period you drive carefully through our parking lots and driveway. On weekdays construction workers and construction vehicles will frequently be in the driveway and parking lot near the construction area as you enter and/or leave church. We may have changes in traffic patterns as a result of work being done, so **please obey all road signs and workers directing traffic. Unless otherwise directed all traffic should drive to the right at the top of the driveway.** The left branch is now one way only coming out. **This is for your safety and the safety of the workers. Your cooperation is much appreciated. We do not want you or any of the workers to be injured during this period.** **The safety of our parishioners, employees, and the construction workers are our primary concern.**

As mentioned in previous bulletin inserts, please let us know if you need assistance to get to the Church from your car during our construction period. We have people ready and willing to help you get to and from the Church safely.

As of August 31, 2017, 1,172 parishioners have pledged an average amount just under $3,000, and we have $6.33M designated for the project. **This is approximately 90% of our goal.** We’re not quite there yet, but continue to make progress and are pleased to report that new pledges and donations still continue to come in each month! **If you would like to make a pledge or donation the forms needed are available in the Gathering Area. You can also call the Parish Office and assistance will be provided.** **Memorial Gifts are also still available.**

**Thank you to all who have pledged, who have donated without pledging, and who have prayed for our success. Your generosity and support is very much appreciated.**

We will continue to update you monthly on progress, but if you have any questions about the project, please review the materials on our parish website **(**[**www.stedwardsny.org**](http://www.stedwardsny.org)**)** or contact a member of the Master Planning or Capital Campaign Committees.

Yours in Christ,

Father Patrick Butler Sue Martin – Co-Chair Chick Cairo – Co-Chair